Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| HDBuddyPro - Project Planning and Task Delegation |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 1/September/2026 2:00 – 3:00 pm · Microsoft Teams |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| · Lim Wei Sheng (Project Manager) · Yun Kar Kit (Frontend Developer) · Kee Yu Kai (Backend Developer) · Loo Han Meng (QA Manager) · Tai Yi Sheng Winston (QA Engineer) · Lim Jun Jie (Release Manager) |  |  | · None |  |
| Chaired by - Lim Wei Sheng (Project Manager) |  |  |  |  |
| Last meeting minutes have been reviewed |  |  |  | Yes |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| Brainstorming | Discussed potential ideas, features and scope for HDBuddyPro. | Finalised the main project direction and agreed on the key features to be developed. |  | All team members – 1 Sep 2026 |
| Task Delegation | Project deliverables had to be divided among team members. | Delegated the Project Proposal, Use Case Model and Use Case Descriptions among the team. |  | All team members – 1 Sep 2026 |
| Backlog file | Identified and organised the tasks and features required for HDBuddyPro. | Created the product backlog and prioritised the tasks based on project requirements. |  | All team members – 1 Sep 2026 |
| Project Proposal | Project proposal needed to be prepared based on the agreed project idea. | Draft the project proposal according to the template given |  | Wei Sheng and Jun Jie – 5 Sep 2026 |
| Use Case Model | Required to illustrate the main actors and interactions with HDBuddyPro. | Create the use case diagram based on the agreed system functionalities. |  | Kar Kit and Yu Kai – 5 Sep 2026 |
| Use Case Descriptions | Detailed descriptions were required for the identified use cases. | Prepare the descriptions for the main use cases identified in the model. |  | Han Meng and Winston – 5 Sep 2026 |
| The next meeting will be held |  |  |  | 7 September 2026, Microsoft Teams |
| This minutes have been agreed by all attendees |  |  |  | Signed by Lim Wei Sheng |