HDBuddyPro Web Application Proposal

Lim Jun Jie

Lim Wei Sheng

Loh Han Meng

Kee Yu Kai

Tai Yi Sheng Winston

Yun Kar Kit

Team Kampong Crew

College of Computing and Data Science, Nanyang Technological University

Submitted to—

Ajith Santhisenan

College of Computing and Data Science, Nanyang Technological University

Table of Content

Executive Summary	2

Statement of Problem	3

Objectives	4

Objective 1: Intuitive Filtering and Map Interface	5

Objective 2: Map-Based Flat Summaries	5

Objective 3: Personalised Ranking	5

Objective 4: AI-Powered Chatbot	5

Technical Approach	6

Customer Needs	7

Target Specifications	7

Technology Consideration	7

System Architecture/Platform	7

Project Management	9

Deliverables	10

Budget	11

Communication and Coordination with Sponsor	12

Team Qualifications	13

Conclusion	14

References	15

Appendix A: Résumés of Team Members	17

# Executive Summary

Our project addresses the difficulty Singaporean home seekers face when trying to find an HDB flat that matches their needs. Purchasing a home is a major life milestone, yet the process of searching, comparing, and evaluating resale flats is often overwhelming, with housing information scattered across multiple government sources and no single platform that curates it around the buyer's priorities. To meet this need, our team, Team Kampong Crew, proposes the development of a web application that lets users filter HDB resale flats by region, price, room type and remaining lease, visualise the results on an interactive map, and drill into a curated summary of each flat's key attributes such as price, lease, proximity to schools, MRT stations and dengue clusters. A personalised ranking system further lets users weigh these factors according to their own priorities, so that the flats best suited to them surface first. Our project also implements an AI-powered chatbot, which will also allow users to ask questions about HDB flats and receive relevant information in a conversational manner, making it easier to understand and navigate the available housing data.  Through this project, we aim to give home seekers a clearer, more confident, and more enjoyable path to finding their dream HDB flat.

# Statement of Problem

Purchasing a home is a major milestone for many Singaporeans, but the process of finding a suitable HDB resale flat can feel overwhelming and confusing. The core issue stems from housing information being spread across multiple government data sources such as pricing and lease records, school and transport locations, and health advisories such as dengue cluster maps, with no single platform that consolidates this information around a buyer's own priorities.

Moreover, existing platforms rarely allow users to filter and compare flats according to criteria that matter most to them, such as proximity to schools or MRT stations, or to weigh these priorities against one another. This leaves buyers to manually cross-reference multiple sources, a process that is time-consuming, confusing, and prone to oversight.

The lack of a unified, user-friendly platform that aggregates HDB flat data, presents it visually, and helps buyers rank flats according to their own preferences results in a search process that feels overwhelming rather than joyful.

Users may also have specific questions while searching for a flat but may not know where to find the relevant information. Traditional filtering interfaces require users to understand which filters or data points are relevant to their questions. A conversational AI assistant can provide an alternative way for users to obtain information by asking questions using natural language.

These issues present a clear problem, the need for a comprehensive, user-friendly solution that not only streamlines the process of filtering and visualising HDB flats but also helps buyers rank their options according to what matters most to them. By addressing these challenges, the proposed HDB flat finder web application seeks to redefine how Singaporeans search for a home, making it more accessible, personalised, and confidence-inspiring.

# Objectives

This document proposes the design of a HDB flat finder web application with the following specific objectives:

1. To provide an intuitive filtering and map-based interface that lets users narrow down HDB flats by region, price, room type and remaining lease.

2. To deliver a curated, data-rich summary of each flat, combining pricing and lease data with proximity to schools, MRT stations and dengue clusters.

3. To offer a personalised ranking system that lets users weigh the factors that matter most to them when comparing flats.

4. To provide an AI-powered chatbot that allows users to ask questions about HDB flats and receive relevant responses based on available housing information.

## Objective 1: Intuitive Filtering and Map Interface

The first objective focuses on developing an interface that caters to users' ease of use, allowing them to filter through HDB flats effortlessly by region, price, room type and remaining lease. This includes the implementation of a simple yet powerful filtering panel and a tutorial page that walks new users through the site.

## Objective 2: Map-Based Flat Summaries

The second objective aims to plot filtered flats on an interactive map and, on selection, surface a curated summary card covering price, remaining lease, address, and distance to the nearest primary school, MRT station, pre-school and dengue clusters. This personalisation enhances user confidence by connecting them with the information most relevant to their decision.

## Objective 3: Personalised Ranking

The third objective addresses the need for buyers to compare flats according to their own priorities. Features will include weighted sliders for proximity to schools, MRT stations and dengue clusters, a regional overview of price and flat-type distributions, and the ability to revisit previously viewed flats.

## Objective 4: AI-Powered Chatbot

The fourth objective focuses on providing users with a conversational way to obtain information while searching for HDB flats. The AI-powered chatbot will allow users to ask questions in natural language, such as questions about flat prices, remaining leases, nearby amenities or differences between available flats. The chatbot will use relevant application data to generate contextual responses, reducing the need for users to manually search through different sections of the application.

# Technical Approach

The system is divided into four parts: customer needs, target specifications, technologies considered, and system architecture/platform.

## Customer Needs

Based on the team's research into the home-buying process in Singapore, key findings indicate that:

1. Users need an intuitive interface that lets them filter and locate HDB flats matching their budget, region and housing preferences.

2. Users need consolidated, at-a-glance information on a flat's price, lease, and proximity to amenities such as schools and MRT stations.

3. Users can benefit from a way to rank flats according to which of these factors matter most to them personally.

## Target Specifications

Based on identified customer needs, we aim to design the application with the following specifications:

1. A clean, filterable interface backed by an interactive map showing the geolocation of matching flats.

2. Flat summary cards that aggregate pricing, lease, and proximity data drawn from government data sources.

3. A slider-based weighted ranking system and regional overview graphs (price distribution and flat-type frequency) to support comparison.

## Technology Consideration

Our approach incorporates several technologies:

1. Web development frameworks to build a responsive, browser-based front end that scales across platforms.

2. Government open-data and mapping APIs — data.gov.sg for HDB resale flat records and OneMap for geolocation and map rendering — to source and display flat information.

3. Charting libraries for the regional overview page's boxplot and histogram visualisations, and a backend service to compute Euclidean-distance-based proximity and ranking scores.

## System Architecture/Platform

The system architecture will separate a browser-based front end from a backend service layer that aggregates and processes flat data, to ensure the interface remains responsive while filtering, distance and ranking calculations are handled server-side. We plan to use the following:

| Technical Stack | Purpose | Additional Description |
| --- | --- | --- |
| React | Web application development | Component-based Javascript library used to build the HDBuddyPro user interface, map pages, filters, tutorials, and statistics view |
| Vite | Local development and production builds | Provides the frontend development server, fast hot reload, and production bundling for the React application |
| MapLibre GL JS | Interactive map rendering | Displays the Singapore map, supports zooming and navigation, and renders geographical markers |
| ApexCharts | HDB statistics and charts | Displays flat-type distributions price distributions, box plots, and other HDB resale statistics |
| Material UI | Interface controls | Provides controls such as the toggle switch used to show or hide map layers |
| Express.js | Server and API end points | Provides the Node.js web server and defines backend routes such as /hello and /api/db |
| Node.js | Server-side execution | Runs the Express backend and support server-side Javascript execution |
| MongoDB | Backend data storage | This backend is configured to connect to a local MongoDB database |
| Pandas | CSV and tabular data processing | Reads and manipulates HDB resale-price and other tabular datasets |
| Data.gov.sg APIs | Public Singapore datasets | Provides traffic-camera data, dengue-related datasets, and other government data used by the project |
| OneMap API | Geocoding API address-to-coordinate conversion | Converts Singapore addresses into latitude and longitude coordinates for map display |

# Project Management

The proposed project will be tracked using Github’s built-in Kanban, which displays a Gantt chart that provides the proposed timeline. The Gantt chart can be viewed live on the following link:

https://github.com/users/jjlim27/projects/1/views/3

The following sub-section provides relevant descriptors for each deliverable throughout the project.

## Deliverables

| Deliverable | Description | Estimated Completion Date | Deadline |
| --- | --- | --- | --- |
| Project Proposal | Showcase the project HDBuddyPro, highlights the problems to be addressed and describes the benefits the system will provide to the public | 5/9/2026 | 7/9/2026 |
| Use Case Model | Illustrates the system’s proposed features and functionalities | 5/9/2026 | 7/9/2026 |
| Software Requirement Specification | Specifies the system’s requirements, objectives, limitations, and features | 16/9/2026 | 19/9/2026 |
| Quality Plan | Describes the standards and procedures used for quality assurance and quality control | 16/9/2026 | 19/9/2026 |
| Project Plan | Establishes the project timeline and outlines how resources will be assigned. | 30/9/2026 | 4/10/2026 |
| Risk Management | Identifies potential project risks and explains the approaches used to minimise or address them. | 30/9/2026 | 4/10/2026 |
| Prototype Code | Contains the source code for the application prototype. | 30/9/2026 | 10/10/2026 |
| Prototype Documents | Includes PowerPoint slides, video demonstrations, and other materials required for the prototype presentation. | 11/10/2026 | 14/10/2026 |
| Design Report on Software Maintainability | Describes design approaches that can be applied to make the software easier to maintain. | 17/10/2026 | 20/10/2026 |
| Configuration Management Plan | Explains the methods and procedures for managing the project using version control. | 19/10/2026 | 22/10/2026 |
| Change Management Plan | Defines the project baseline and establishes the responsibilities and procedures for managing changes after the baseline is set. | 22/10/2026 | 25/10/2026 |
| Release Plan | Summarises the features, components, and materials included in the software release. | 26/10/2026 | 29/10/2026 |
| Test Plan | Describes the planned tests that will be carried out on the application. | 27/10/2026 | 30/10/2026 |
| Test Cases | Records the testing results and reports the extent of requirements and code coverage. | 31/10/2026 | 3/11/2026 |
| Presentation Slides | Presents the project overview and summarises the work completed during each laboratory session. | 2/11/2026 | 5/11/2026 |
| Final Documentation | Completed source code and supporting documentation to the SC3040 GitHub repository. | 6/11/2026 | 6/11/2026 |

## Budget

The table shows the total monthly breakdown of expenses for this project. The major outlays such as the pay for each employee and infrastructure expenditures.

| Table 1: Requested items and funds for initial design. |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item | Supplier | Quantity | Unit Price | Total |
| Project manager | - | 1 | $8,000,00 | $8,000.00 |
| Frontend Developer | - | 1 | $5,000.00 | $5,000.00 |
| Backend Developer | - | 1 | $5,500.00 | $5,500.00 |
| QA Manager | - | 1 | $6,000.00 | $6,000.00 |
| QA Engineer | - | 1 | $4,500.00 | $4,500.00 |
| Release Manager | - | 1 | $5,000.00 | $5,000.00 |
| Laptop | Dell | 6 | $1,500.00 | $9,000.00 |
| AI API (per month) | - | 5 | $100.00 | $500.00 |
|  |  |  | TOTAL | $43500.00 |

## Communication and Coordination with Sponsor

Maintaining a strong and structured relationship with our project sponsor will be a key priority throughout the development process. The team will ensure that important updates, decisions, and changes are communicated clearly through appropriate channels, with email serving as the primary medium for formal communication. This will provide a clear record of discussions and ensure that agreed actions can be tracked throughout the project.

To facilitate regular engagement, the team will arrange meetings with the sponsor on a bi-weekly basis. These meetings will serve as opportunities to present project progress, clarify requirements, discuss challenges, and obtain feedback on our proposed solutions. Any concerns or changes identified during these discussions will be addressed promptly and reflected in subsequent stages of development.

Through regular engagement and transparent communication, the team aims to develop a productive working relationship with the sponsor. This will allow both parties to maintain a shared understanding of the project objectives and ensure that the final solution remains aligned with the sponsor's requirements and expectations.

## Team Qualifications

Our team brings together a range of complementary technical and organisation strengths necessary to deliver the HDBuddyPro web application. Each member’s relevant background and role on the project is detailed below, with full resumes provided in Appendix A.

Lim Wei Sheng, our Project Manager, brings his 5 years experience in project coordination and team management, supporting the effective planning, scheduling, and delivery of HDBuddyPro.

Yun Kar Kit, our Frontend Developer, has experience in frontend development with expertise in Javascript, Node.js and React, contributes to building a responsive and intuitive user interface for HDBuddyPro.

Kee Yu Kai, our Backend Developer, applies his backend development experience to building reliable server-side functionality and managing the application’s data and system integration.

Loh Han Meng, our QA Manager, brings experience in software quality assurance, leading the team’s testing strategy and ensuring that HDBuddyPro meets the required quality standards.

Tai Yi Sheng Winston, our QA Engineer, contributes his software testing experience by developing test cases, identifying defects, and validating the functionality and reliability of the application.

Lim Jun Jie, our Release Manager, has experience in product management and software development, supporting release coordination, version management, and deployment readiness to ensure smooth and timely releases of HDBuddyPro.

# Conclusion

In conclusion, HDBuddyPro aims to simplify the HDB resale flat search process by bringing important housing information together in a single, user-friendly platform. Through interactive map-based filtering, detailed flat summaries, personalised ranking and an AI-powered chatbot, the application will help users find and compare flats based on the factors that matter most to them. By combining reliable government data with intuitive and intelligent features, HDBuddyPro seeks to reduce the effort involved in searching for a suitable home and enable users to make more informed and confident housing decisions.

# References

# Appendix A: Résumés of Team Members