Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| HDBuddyPro – Discussion for Lab 2 Deliverables |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 9/September/2026 2:30 – 3:00 pm · Software Lab 3 |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| · Lim Wei Sheng (Project Manager) · Yun Kar Kit (Frontend Developer) · Kee Yu Kai (Backend Developer) · Loo Han Meng (QA Manager) · Tai Yi Sheng Winston (QA Engineer) · Lim Jun Jie (Release Manager) |  |  | · None |  |
| Chaired by Lim Jun Jie (Release Manager) |  |  |  |  |
| Last meeting minutes have been reviewed |  |  |  | Yes |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| Description of software and hardware for proposed project | To ensure that our project is able to run smoothly and developed, our team discuss the following software and hardware components to be used for the development of HDBuddyPro | To install the following software components (at the moment): - Visual Studio Code - React - Vite - MapLibreGL JS - ApexCharts - MaterialUI - Express.js - Node.js - MongoDB - Pandas - Data.gov.sg APIs - OneMap APIs - LLM API (TBC) Hardware components: - 6 physical laptops capable of running the required development tools, local development servers, databases, and web browsers - Stable internet connection for accessing external APIs, cloud services, collaboration tools, and software dependencies - Each laptop should have sufficient processing power and memory, preferably at least an Intel Core i5/Ryzen 5 equivalent processor, 8 GB RAM, and adequate storage space for development files and software |  | All team members by 9 September 2026 |
| List of quality management points | To ensure the quality of the product, our team discussed the following quality management practices to follow. | The team will follow these quality management practices throughout the project: -All code changes are reviewed by at least one other team member via GitHub pull requests before being merged -ESLint is used on the frontend to enforce consistent coding style and catch errors early -A dedicated QA Manager and QA Engineer are responsible for verifying deliverables against the requirements and use cases -Meeting minutes are recorded for every meeting to track progress, issues and action items -Completed features are checked against the agreed Use Case Descriptions before being marked done -Feature branches are used in Git so that the main branch always contains working, tested code -Issues and bugs are logged and tracked until they are resolved |  | All team members by 16 September 2026 |
| Prototype system planning | To start development of the software, our team discussed the important/necessary features to implement for the first prototype. | The team agreed to develop an initial prototype containing the core HDBuddyPro functions, including: - A basic user interface and navigation flow. - HDB flat information and data retrieved from relevant APIs. - Map-based visualisation of HDB locations. - Regional HDB statistics and charts. - Basic chatbot functionality for users to obtain information relating to prospective HDB flats. - Integration between the frontend, backend and database. The frontend and backend components will first be developed separately before being integrated and tested as a complete prototype. |  | All team members and deadline by 20 September 2026 |
| The next meeting will be held |  |  |  | 16 Sep 2026 |
| This minutes have been agreed by all attendees |  |  |  | Signed by Lim Jun Jie |