Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| HDBuddyPro – 2nd Discussion for Lab 2 Deliverables |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 21/September/2026 9:00 – 11:00 pm · Microsoft Teams |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| · Lim Wei Sheng (Project Manager) · Yun Kar Kit (Frontend Developer) · Kee Yu Kai (Backend Developer) · Loo Han Meng (QA Manager) · Tai Yi Sheng Winston (QA Engineer) · Lim Jun Jie (Release Manager) |  |  | · None |  |
| Chaired by Lim Jun Jie (Release Manager) |  |  |  |  |
| Last meeting minutes have been reviewed |  |  |  | Yes |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| Development of Software Quality Assurance Plan | The team needed to establish a Software Quality Assurance Plan to define how the quality of HDBuddyPro would be monitored and maintained throughout the project. | The team drafted the SQA Plan covering the project scope, reference documents, quality management structure, assessment activities, software reviews, testing, problem reporting, tools, record management and risk management. |  | Yun Kar Kit, Kee Yu Kai and Lim Jun Jie, Loo Han Meng, Tai Yi Sheng Winston, Lim Wei Sheng Deadline: 21 September 2026 |
| Quality Plan - Definition of product assessments | The team needed to determine which parts of HDBuddyPro should be assessed to ensure that the main software components satisfy the project requirements. | The team identified the key components to be assessed, including the user interface and interactive map, flat summary component, personalised ranking component and AI-powered chatbot. Quality expectations such as usability, correctness and accurate presentation of information were defined for these components. |  | Prepared by: Yun Kar Kit, Lim Jun Jie, Kee Yu Kai Reviewed by: Loo Han Meng, Tai Yi Sheng Winston Approved by: Lim Wei Sheng Deadline: 21 September 2026 |
| Quality Plan - Definition of process assessments | The team needed to identify the development processes that should be monitored by Software Quality personnel throughout the project. | The team identified the Requirement Management, Change Management, Maintainability Management and Risk Management processes for assessment. These processes will be monitored to ensure requirements are properly maintained, changes are controlled, the software remains maintainable and project risks are addressed. |  | Prepared by: Yun Kar Kit Reviewed by: Loo Han Meng, Tai Yi Sheng Winston Approved by: Lim Wei Sheng Deadline: 21 September 2026 |
| Quality Plan - Definition of software quality characteristics and metrics | The team needed measurable criteria to evaluate whether HDBuddyPro meets the required level of software quality. | The team identified Usability, Maintainability, Efficiency and Reliability as the main software quality characteristics. Metrics were also established, including test case pass rate, requirements test coverage, user satisfaction rating, number of defects identified, defect resolution rate and average system response time. |  | Prepared by: Kee Yu Kai Reviewed by: Loo Han Meng, Tai Yi Sheng Winston Approved by: Lim Wei Sheng Deadline: 21 September 2026 |
| Quality Plan - Problem reporting and corrective action process | The team required a centralised method to record quality issues, defects and corrective actions so that outstanding problems could be monitored until resolution. | The team agreed to use GitHub Issues and the GitHub Project Board to record and track assessment findings and corrective actions. Issues will contain relevant information such as their status and assigned member, and progress will be communicated to the QA Manager and Project Manager through the project board and regular team meetings. |  | Prepared by: Lim Jun Jie Reviewed by: Loo Han Meng, Tai Yi Sheng Winston Approved by: Lim Wei Sheng Deadline: 21 September 2026 |
| System Requirement Specification (SRS) Document | The team needed to formally document the functional and non-functional requirements of HDBuddyPro so that all members have a common understanding of the system to be developed. | The team worked together to complete the System Requirement Specification document, defining the system requirements, major functionalities, constraints, interfaces and expected system behaviour based on the agreed HDBuddyPro features and use cases. The completed SRS will serve as a reference for subsequent development, testing and quality assurance activities. |  | All team members Deadline: 21 September 2026 |
| Backlog file | Identified and updated the tasks required for HDBuddyPro. | Updated the product backlog and prioritised the tasks based on project requirements. |  | All team members Deadline: 21 September 2026 |
| The next meeting will be held |  |  |  | 7 Oct 2026 |
| This minutes have been agreed by all attendees |  |  |  | Signed by Lim Wei Sheng |